## Slide 1: Python Function Commenter
Joshua Aguayo, Caleb Hart, Parker Pratt, Sam Thach

## Slide 2: Overview:
The project proposals and viability
  Proposed project viability
  The project chosen
The project's original scope and changes to scope overtime
Timeline proposed and timeline followed
Preliminary research on the project
Methodology chosen vs methodology used
Accuracy
Prototype documentation and requirements
Live Demo of prototype
Costs
Conclusion and lessons learned

## Slide 3: Project Proposals
Image to text to translation
Audio to text to translation
Text to text translation
Auto "essay" typer
Auto report documentation
Code commenter

## Slide 4: Image to Text Translation
Idea:
  A user would be able to take an image of non-English text and it will automatically translate it to English and display to the user
Issues:
  None of our team members spoke anything fluent besides English
  Less useful for the team since many viable options exist
Benefits:
  A company that cannot use online translations can use this application.

## Slide 5: Audio to Text Translation
Idea:
  A user would be able to speak to their device in a non-English language and it will automatically translate it to English and display to the user
Issues:
  Same issues as Image to Text Translation
Benefits:
  A company that cannot use online translations can use this application.

## Slide 6: Text to Text Translation
Idea:
  A user would be able to input a non-English document and the output will be in English.
Issues:
  Same issues as Image to Text Translation and Audio to Text Translation
Benefits:
  A company that cannot use online translations can use this application.

## Slide 7: Auto "Essay" Typer
Idea:
  A user should be able to prompt the application with a short sentence on a topic. The application should then be able to write out a short essay of at least 5 paragraphs.
Issues:
  Risk of plagiarism.
  Difficulty in finding open source texts and essays.
  Ethical concerns on the application's outputs being considered plagarism if users were to use them.
Benefits:
  Creating essays is quick and easy.

## Slide 8: Auto Report Documentation
Idea:
  A user should be able to input text and output in a documented format.
Issues:
  Not a natural language processing project (a requirement of ours).
  Application not useful due to each company using differing documentation
Benefits:
  Having nonstandard documentation be converted to the proper format is a time saver
  If regulations require a standardized documentation then old nonstandard documents can be easily converted

## Slide 9: Code Commenter
Idea:
  A user should be able to input code and it should output the code with comments
Issues:
  Difficulty in finding accessible non-proprietary code
  Many different coding languages and versions
Benefits:
  Uncommented code can now be commented which can save a lot of time at companies.
  Useful for our team specifically

## Slide 10: The Chosen One
Code Commenter
  Why?
    Useful for us as a tool
    Is an NLP problem in disguise
    Non-proprietary code exists online

## Slide 11: Code Commenter Scope
Original Scope:
  Language: Python 3.1x.x
  Pytorch
  OS: Windows
  Comments will generate for each line of code and be appended to each line respectively.
  Will utilize CodeBERT model.
Final Scope:
  Language: Python 3.1x.x
  Pytorch
  OS: Windows
  Comments will generate only for function definitions and only if the file contains function definitions. Each generated comment will be appended before the function definitions.
  Will utilizes T5.

## Slide 12: Original Timeline
Milestone 1: Development Environment Setup
  Date: April 29
  Activities:
    Project scope set in place.
    Install necessary software and tools on Windows 10 or Windows 11 systems.
    Ensure all team members have Python 3 installed and configured.
Milestone 2: Prototype Development
  Date: May 3
  Activities:
    Develop initial code to read and split Python 3 code from text files.
    Begin integrating NLP GAN for generating line-by-line comments.
Milestone 3: Core Functionality Implementation
  Date: May 20
  Activities:
    Implement functionality to automatically generate comments.
    Implement error handling for non-commented or pre-commented code inputs.
Milestone 4: Testing and Feedback Collection
  Date: May 25
  Activities:
    Conduct internal testing of the software.
    Collect feedback from potential users like fellow students and instructors.
    Begin making necessary adjustments based on feedback.
Milestone 5: User Interface Improvement
  Date: May 29
  Activities:
    Develop and refine user interface, possibly adding drag and drop functionality.
    Enhance user experience based on test feedback.
Milestone 6: Final Testing and Documentation
  Date: June 1
  Activities:
    Conduct final thorough testing of the software.
    Prepare user documentation and README files.
    Ensure all functionalities are working as expected.
Milestone 7: Project Submission and Presentation
  Date: June 4
  Activities:
    Finalize all project deliverables.
    Prepare for project presentation and demonstration.
    Submit the project to the course instructor or project panel.

## Slide 13: Actual Timeline
Milestone 1: Scope
  Date: April 29 - May 1
  Activities:
    Project scope set in place.
Milestone 2: Setting Up Systems
  Date: May 1 - May 3
  Activities:
    Install necessary software and tools on Windows 10 or Windows 11 systems.
    Ensure all team members have Python 3 installed and configured.
    Dataset(s) acquired.
Milestone 3: Research and Beginning Code
  Date: May 3 - May 15
  Activities:
    Research on GANs and NLP
    Tokenization completed.
Milestone 4: Small Scope Change and GUI
  Date: May 17
  Activities:
    A change from CodeBERT to T5
    Exploration in GUI
Milestone 5: Fine Tuning Begins
  Date: May 17 to May 23
  Activities:
    Finalized code to enable tuning of T5
Milestone 6: Fine Tuning Acceptably Done
  Date: May 23 to May 31
  Activities:
    Fine tuning for T5 in acceptable state
    Initial creation of GUI
Milestone 7: Project Prototype Completed
  Date: May 31 to June 3
  Activities:
    Final Prototype with GUI
    ReadMe file completed.
    Accuracy scores compiled/aggregated.
Milestone 8: Project Submission and Presentation
  Date: June 3 to June 7
  Activities:
    Documentation completed
    Presentation

## Slide 14: Preliminary Research
Utilized HuggingFace
  Data source
    Used Dataset
  NLP Research
    NLP Course
CodeBERT
  Intro To Bert
  CodeBERT Base Data
  CodeBERT Research Paper
NLP/ML In General
  Embedding
  Transformers
T5 Code Source
  Code used as base of application

## Slide 15: Data
T5 Model Code - Fine-tune CodeT5 for generating docstrings from Ruby code.ipynb - Colab (google.com)
Data Source -espejelomar/code_search_net_python_10000_examples · Datasets at Hugging Face
License
MIT
MIT

## Slide 16: Methodology Proposed
Use CodeBERT as our pretrained model and fine tune using a datset found on HuggingFace, Kaggle, Github, or anywhere else that has an acceptable license.
GUI will utilize either R Shiny, HuggingFace Spaces and Gradio, or Flask and Heroku.
Each "word" will be tokenized
  A "word" is defined as characters split by a space on both ends.
    Must be a minimum of 2 characters.
    Unique "words" that show up fewer than 10 times will be omitted.
    English

## Slide 17: Methodology Used
Use T5 as our pretrained model and fine tune using a dataset found on HuggingFace.
GUI will use the tkinter library in python.
Each "word" will be tokenized
  A "word" is defined as characters split by a space on both ends.
    Must be in English

## Slide 18: Difficulties and Helpful Things
Difficulties
  Sam went to work.
    Gone for a week and half the time
  No DS computer till week 5
  No teams until week 2ish
  Gitlab/GitHub setup
  DS computer being difficult with shared environments
Helpful Things:
  Joe

## Slide 19: Df <- c('Conclusion', 'Lessons learned', 'Things We Would Do Different')
Crunch exists
This was a translation problem the whole time.
A lot of this stuff exists online already
Scope creep/changes
Not use the DS computer. Lots of time wasted.

## Slide 20: Accuracy
Reporter Name | Average Accuracy
Sam Thach | 1.186813
Caleb Hart | 1.560440
Parker Pratt | 1.488889
Josh Aguayo | 1.488889
Average Score | 1.431258
A score from 0 to 2 was used to score over 90 function definitions and their generated comments.
  0 is bad, 1 is neutral, 2 is good.

## Slide 21: Costs
Total:
  $XX,000
Name | Wage | Equipment | Total Sum
Sam Thach | 40hr x $50 = $2000 | $200 Laptop + $3000 PC = $3200 | $5200
Caleb Hart | 32hr x $50 = $1600 | $600 Laptop | $2200
Parker Pratt | 30hr x $50 = $1500 | $700 Laptop | $2200
Josh Aguayo-Silva | 27hr x $50 = $1350 | $800 Laptop | $2150
Provided Equipment | NULL | $5000 PC | $5000
Total | $6,750 | $10,300 | $16,750

## Slide 22: Prototype Demonstration and Requirements
APP Demo.mkv

## Slide 23: Why it's good/bad.
Issues:
  Only works on function definitions.
  Code needs to be uncommented
Benefits:
  Documents undocumented functions
  Good for large volume of uncommented code

## Slide 24: Concluding

## Slide 25: Code Commenter
Idea:
  A user inputs a txt file containing uncommented python function definitions
Issues:
  Code only works on function definitions
  Code takes into account function names and variable names.
Benefits:
  Uncommented code can now be commented which can save a lot of time at companies.
  Useful for our team specifically

## Slide 26: Accuracy
Reporter Name | Average Accuracy
Sam Thach | 1.186813
Caleb Hart | 1.560440
Parker Pratt | 1.488889
Josh Aguayo | 1.488889
Average Score | 1.431258
A score from 0 to 2 was used to score over 90 function definitions and their generated comments.
  0 is bad, 1 is neutral, 2 is good.

## Slide 27: Costs
Total:
  $XX,000
Name | Wage | Equipment | Total Sum
Sam Thach | 40hr x $50 = $2000 | $200 Laptop + $3000 PC = $3200 | $5200
Caleb Hart | 32hr x $50 = $1600 | $600 Laptop | $2200
Parker Pratt | 30hr x $50 = $1500 | $700 Laptop | $2200
Josh Aguayo-Silva | 27hr x $50 = $1350 | $800 Laptop | $2150
Provided Equipment | NULL | $5000 PC | $5000
Total | $6,750 | $10,300 | $16,750

## Slide 28: References
Word Embedding and Word2Vec, Clearly Explained!!! (youtube.com)
Transformer Neural Networks, ChatGPT's foundation, Clearly Explained!!! (youtube.com)
Introduction - Hugging Face NLP Course
espejelomar/code_search_net_python_10000_examples · Datasets at Hugging Face
Fine-tune CodeT5 for generating docstrings from Ruby code.ipynb - Colab (google.com)
2002.08155 (arxiv.org)
microsoft/codebert-base · Hugging Face